Software Engineering Project

#### Team Name: Professionally Cursed

High Point University • CSC 4710 • SPRING 2026

Status Report (to be submitted every two weeks)

Dates: 1/21 to 1/30

Team Members: Hudson Wesel, Samira Rochdi, Austin Persek, Mark Metcalf

1/21

- .csv files have been used to store the distance between airports and the amount of people that want to fly into an airport at any given time through Panther Cloud Air.

- Sample front-end has been implemented into the repository.

- Day was spent determining burn rate for planes, amount of fuel each plane can hold, and optimal hubs for our airline (JFK International Airport, Newark Liberty International Airport, and LaGuardia Airport).

- Time zones were factored and initial questions for client were brainstormed.

- Trello pages were created for each section we needed to work on.

1/22

- Client has been contacted today. We asked them questions we had about details, but our meeting was unfortunately cut short due to unforeseen circumstances. Will meet with the client again on 1/23/26.

- Team bonding event took place today. The Documentation Specialist was made the team leader and needed to lead their team to design the best paper airplane possible.

- Walkthrough #1 has been created.

1/23

- Met with the client and had our last few concerns resolved.

- All calculations were made critical priority, as they are needed to fully implement our back end.

- React, TypeScript, and Tailwind are currently set to be used for building the front end and its animations.

1/28

- Sudden snowstorm on 1/26/26 prevented us from meeting on Monday.

- Met with our client again on 1/28/26, with questions regarding the descent speed of our aircraft, making sure our tables were “culturally correct”, and runway length.

- A mock up of our website was made with React, TypeScript, and Tailwind. While aesthetically pleasing, it would be more detail than necessary and limits how much Mark can contribute to the project.

- All hubs for our airports have been set for our project, those being JFK International Airport, Newark Liberty International Airport, LaGuardia Airport, and Los Angeles International Airport.

- The Project Plan was created.

1/29

- Since most of the calculations have been finished, most of today was spent working on adding the calculations to the back end. Work on the front end can’t begin until we have a solid foundation.

- Some more team bonding occurred, specifically the Super Bowl and the NFL.

1/30

- Most of today was spent developing the Project Plan to present to the client on 2/2/26.

- Walkthrough was developed and is planned to present to the client on 2/2/26.

Key issues to be resolved: Finish any remaining calculations, think about designing a UI for the user experience.

General Comments: